Date: 20 Jan 2026                                                                                                                         version: 1.0

==========

# Executive Summary – Proposed Service Improvement Plan

## Current Challenges

Across our current environments—whether non‑critical applications like Bwise, Teammate+, or critical ones such as Medical Systems, Fusion Invest—our servers follow the same anti‑pattern:
A unique, hand‑configured VM that is difficult to reproduce, troubleshoot, or recover.

Key issues in the current setup:

### 1. Single Source of Failure

- Application code, configuration, and sometimes even dependent tools and software reside only inside the production VM.

- Any disk corruption, failed patch, or misconfiguration means the server cannot be rebuilt reliably.

### 2. Lack of Redundancy

- No High Availability setup; recovery depends purely on backups.

- Even after backup restoration, multiple manual steps are required (as observed in the recent DR drill).

### 3. Manual Deployment & Operations

- All changes happen via RDP into prod, with no governance, audit trail, or deployment history. One human error, we have no quick rollback possible.

- Frequent manual changes increase drift between environments.

### 4. Hidden & Hardcoded Dependencies

- No clear map of upstream/downstream dependencies (PowerBI, SendGrid, APIs, service restart sequencing, mandatory HTTPS, etc.) if any dependency is down, we don’t know its blast radius (how many apps are affected and what functionality within those apps is affected)

- Hardcoded file paths, credentials, or service URLs lead to fragile deployments.

### 5. Local State & OS-Drive Installations

- Session/state files stored on the local VM prevent:

  - DR failover

  - Load balancing

  - Horizontal scaling

- Some applications run directly from OS drives, increasing risk during OS failures. (like Bwise, Egate, Al-Aqsa etc)

### 6. High MTTR (Mean Time To Restore) Risk

- An outage today can lead to major SLA breaches because:

  - Troubleshooting is slow

  - Recovery is manual and error‑prone

  - No automated rebuild mechanism exists

### 7. Weak Foundation for Modernization

Without a stable and standardized app platform, onboarding new tools, cloud capabilities, or security controls becomes an unpleasant, unreliable experience.

# Summary of Proposed Improvements

- Eliminate Single Source of Truth using Azure DevOps Repos & Key Vault or Hashicorp Vault or any similar tool (depending on cost).

- Introduce CI/CD with automated deployments (wherever possible).

- Improve RTO/RPO using cloud‑native practices.

- Replace Single VM with VMSS for true HA and scalability.

- Implement Advanced Monitoring for proactive detection instead of user‑reported issues.

- [With vendor support] Refactor Application Code to remove local state, hardcoded paths, and plain‑text credentials.

# Suggestion & Pain Point Solved

| Suggestion | Pain Point Solved / Benefit |
| --- | --- |
| Move codebase to Azure Repos | Removes single source of truth; enables reliable server rebuilds |
| Store secrets in Key Vault | Eliminates plaintext passwords; improves security compliance |
| Implement CI/CD pipelines | Removes manual RDP operations; provides full audit trail |
| Refactor local paths to shared storage | Enables scaling, DR readiness, consistent deployments |
| Replace standalone VM with VMSS | Improves uptime (99.9% SLA), autoscaling, reduces outages |
| Add advanced monitoring & observability | Reduces MTTD; quickly detects API/DB/service failures |
| Conduct POC audit (state, dependencies, auth) | Confirms feasibility; identifies blockers early |

# Details of Suggested Improvements

## 1. Azure Repos & Key Vault Integration

Pre‑requisites:

- Extract code from existing VMs

- Identify all secrets, DB strings, API keys

Possible Roadblocks:

- Having just an exe file (Missing source code in legacy applications)

- Hardcoded secrets / file paths buried in config files

Cost:

- Azure Repos: Included in current DevOps

- Key Vault: Minimal pay‑per‑use cost

Outcome:
Secure, repeatable, and fully auditable deployments.

## 2. CI/CD with Automated Deployment

Pre‑requisites:

- Agent VMs for build and deployment (two separate VMs for Prod and Lower Env)

- List of pre-requisite Software requirements (like FI needs keycloak, License from Finastra. Rating toolkit needs Java, Python)

- Exact KB/ SOP of steps to perform after pushing code to vm (services to setup, any config in IIS/Tomcat)

Possible Roadblocks:

- Existing application may need packaging (not straightforward for legacy apps)

- Nonstandard folder structures hinder automation

Cost:

- Azure Pipelines: Only if additional parallel jobs if required

Outcome:
Controlled deployments reduced manual work, measurable KPIs.

## 3. VMSS (Virtual Machine Scale Sets)

Pre‑requisites:

- Need vendors support and confirmation to ensure Application can be stateless or use external shared state (via Azure File share or similar tool

- Load balancer configuration

Possible Roadblocks:

- Apps running from OS drive

- Dependencies tied to a physical VM

- Vendor limitations

Cost:

- VMSS cost = VM cost + autoscaling rules

Outcome:
High availability, automatic healing, and predictable scaling.

## 4. Advanced Monitoring (App Insights + Log Analytics)

Pre‑requisites:

- Application instrumentation

- Logging standards and correlation IDs

Possible Roadblocks:

- Legacy apps may not support full telemetry

- Need to modify code to emit necessary logs

Cost:

- Pay per ingestion + retention in Log Analytics

Outcome:
Shift from reactive to proactive support; reduced MTTD.

## 5. Code Refactoring (Paths, Dependencies, Config Externalization)

Pre‑requisites:

- Complete inventory of file paths, DLLs, APIs

- Vendor engagement if source code is not in‑house

Possible Roadblocks:

- Vendor licensing or code change restrictions

- Large refactoring effort for older apps

Cost:

- Primarily vendor development time

Outcome:
Cloud-ready architecture capable of scaling and passing DR testing.

# Implementation Plan

We will conduct the following assessments to categorize applications into appropriate tracks:

- Quick Wins – Applications with low complexity and high business value, suitable for rapid remediation or modernization.

- Projects – Applications that require minor code refactoring (with vendor support as needed) and where we will also explore opportunities for DevOps enablement.

- Record Only / No Action – Applications that will remain as-is, but for which we will document dependencies, integrations, and related components, with assistance from the vendor where required.

## A. Audit Phase – Feasibility Assessment

A detailed audit of each server/application will confirm the migration strategy.

- State Audit:

  - Identify persistent files, sessions, and temp data.

- Path Audit:

  - Capture all local file paths (C:, D:, logs, binaries).

- Authentication Audit:

  - Detect hardcoded DB credentials or API keys.

- Dependency Audit:

  - Connected APIs, Windows Services, third‑party tools.

  - DB startup sequencing, required ports, HTTPS enforcement.

- Code Feasibility:

  - Assess if config can be externalized.

  - Verify application portability.

## B. Phased Implementation Roadmap

### Phase I – Remove Single Point of Failure

- Move code to Azure Repos

- Store secrets in Key Vault

- Enforce “No manual change” policy (pipelines only)

- Outcome: Ability to rebuild VM entirely via CI/CD

### Phase II – Platform Modernization

- Introduce CI/CD KPIs (deployment frequency, lead time)

- Improve RTO from hours to minutes

- Prepare DB migration path to PaaS

### Phase III – Architectural Transformation

- Migrate compute to Azure VMSS

- Implement dependency-level monitoring (DB, APIs, services)

- Target 99.9% SLA

- Reduce MTTD from hours to minutes